FENWICK HOLDINGS INC.

Multi-Brand Invoicing & Payment Platform

Functional Requirements Specification

Multi-brand invoicing, payment collection and accounting integration

| Document code | FRS-001 |
| --- | --- |
| Version | 1.0 |
| Date | 24 July 2026 |
| Owner | Product Engineering |
| Audience | Client stakeholders, engineering, QA |
| Status | For client review |

# Contents

| 1 | Introduction and purpose |
| --- | --- |
| 2 | Scope, phasing and traceability |
| 3 | Actors, roles and permissions |
| 4 | Domain model and key terminology |
| 5 | FR-AUTH — Authentication and access control |
| 6 | FR-ORG — Merchant organisation |
| 7 | FR-BRD — Brand management |
| 8 | FR-CUS — Customer management (accounts receivable) |
| 9 | FR-VEN — Vendor management (accounts payable) |
| 10 | FR-INV — Invoicing |
| 11 | FR-TAX — Tax and card fee handling |
| 12 | FR-DLV — Invoice delivery and email |
| 13 | FR-PAY — Pay Now payment experience |
| 14 | FR-CHK — Check payment workflow |
| 15 | FR-CFG — Configuration and templates |
| 16 | FR-DOM — Custom domain management |
| 17 | FR-DSG — Payment page designer |
| 18 | FR-ZHO — Zoho Books integration |
| 19 | FR-SHP — Shopify B2B integration |
| 20 | FR-GTW — Payment gateway integration |
| 21 | FR-SYN — Synchronisation engine |
| 22 | FR-DSH — Dashboard and reporting |
| 23 | FR-AIX — AI insights |
| 24 | FR-NTF — Notifications |
| 25 | FR-AUD — Audit and activity logging |
| 26 | FR-SYS — System administration |
| 27 | Gap register — prototype versus specification |
| 28 | Assumptions, exclusions and open questions |

## Revision history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 24 Jul 2026 | Product Engineering | Initial issue for client review. |

# 1. Introduction and purpose

This document specifies the functional behaviour of the Fenwick Holdings multi-brand invoicing and payment platform. It is the authoritative statement of what the system must do. It does not prescribe how the system is built — that is covered by the Technical Design Document (TDD-001) and the Technology Stack Document (TSD-001).

## 1.1 Source material

Two client artefacts were analysed to produce this specification:

| Artefact | Nature | How it was used |
| --- | --- | --- |
| MVP Feature List.docx | Signed scope outline, nine top-level areas | Treated as the contractual baseline. Every item is traced to at least one MVP requirement. |
| Prototype (1).html | 1,906-line single-file React demonstrator, 20 screens | Treated as design intent, not as scope. Screens beyond the MVP baseline are specified here as Phase 2. |

IMPORTANT  The prototype implements a substantial amount of functionality that does not appear in the signed MVP Feature List, and omits several items that do. Section 27 records every divergence. Nothing in the prototype should be assumed to be in contracted scope purely because it has been demonstrated.

## 1.2 How to read a requirement

Every requirement carries a stable identifier, a phase and a MoSCoW priority. Identifiers are permanent — a requirement that is removed is marked withdrawn rather than renumbered, so that test cases and change requests remain traceable.

| Element | Meaning |
| --- | --- |
| FR-INV-014 | Module prefix plus sequence. Referenced by test cases and change requests. |
| MVP | In the signed MVP Feature List. Contracted for the first release. |
| Phase 2 | Demonstrated in the prototype but outside the signed MVP. Requires a change order. |
| Phase 3 | Identified during analysis, not yet built or demonstrated. Forward-looking. |
| M / S / C | MoSCoW priority within its phase: Must have, Should have, Could have. |

# 2. Scope, phasing and traceability

## 2.1 Phase definitions

| Phase | Definition | Modules |
| --- | --- | --- |
| MVP | The signed MVP Feature List. Login, brands, customers, invoicing with tax and card fee, email delivery, landing/card/success/failure pages, PDF invoice, Zoho sync, gateway integration, dashboard, role management. | AUTH, ORG, BRD, CUS, INV, TAX, DLV, PAY (card), CFG, ZHO, GTW, SYN, DSH |
| Phase 2 | Capability demonstrated in the prototype but not contracted. Custom domains, digital wallets, ACH, check workflow, Shopify B2B, AI insights, payment page designer, notification centre, audit log, system administration. | DOM, DSG, SHP, AIX, NTF, AUD, SYS, PAY (wallet/ACH), CHK |
| Phase 3 | Accounts payable. Vendor records, bills, outbound payments and the corresponding Zoho Bill synchronisation. Requested during requirements review; no prototype exists. | VEN, and AP extensions to SYN and DSH |

## 2.2 Traceability to the MVP Feature List

Every line of the signed MVP Feature List maps forward to one or more requirements. The table below is the coverage proof.

| MVP Feature List item | Requirements | Status |
| --- | --- | --- |
| Login Company Account (name, email, address) | FR-AUTH-001..004, FR-ORG-001..003 | Specified |
| Logout | FR-AUTH-010 | Specified |
| Right restriction of all pages | FR-AUTH-020..027 | Specified |
| Brand management — list, add/edit | FR-BRD-001..014 | Specified |
| Customer — list, filters, add/edit, history | FR-CUS-001..020 | Specified |
| Invoice — list, filters, tabs, add/edit | FR-INV-001..030 | Specified |
| Invoice tax, card fee % | FR-TAX-001..015 | Specified |
| Invoice sending — email | FR-DLV-001..012 | Specified |
| Invoice landing page design and preview | FR-CFG-020..028 | Specified |
| Invoicing email design and preview | FR-CFG-010..016 | Specified |
| Invoice PDF design and preview | FR-CFG-030..037 | Specified |
| Zoho — connection, sync config, history, error log | FR-ZHO-001..024 | Specified |
| Payment gateway — listing payment gateway | FR-GTW-001..008 | Specified |
| Account authorization from Numbers | FR-GTW-001, FR-GTW-003..006 | Specified |
| Payment gateway success / failure pages | FR-PAY-011, FR-PAY-012, FR-CFG-024, FR-CFG-025 | Specified |
| Pay Now — email, landing, card, result, PDF | FR-PAY-001..024 | Specified |
| Dashboard — filters, totals, brand list, charts | FR-DSH-001..018 | Specified |
| User management — role management | FR-AUTH-020..027, FR-ORG-010..016 | Specified |

# 3. Actors, roles and permissions

## 3.1 Actors

| Actor | Description | Authenticates? |
| --- | --- | --- |
| Merchant staff | Employees of the merchant organisation operating the platform across one or more brands. | Yes — platform login |
| Customer | A business that receives an invoice from a brand and pays it. Interacts only with the branded payment experience. | No — access via signed invoice link |
| Vendor | A business the merchant owes money to. Phase 3; receives no platform access in the current scope. | No |
| System | Scheduled jobs, webhook receivers and synchronisation workers acting without a human operator. | Service credentials |
| Platform administrator | Platform operations staff with cross-tenant access for support and incident response. | Yes — separate admin realm |

## 3.2 Role reconciliation

The signed MVP defines three roles. The prototype presents five, with no overlap in naming and no Brand Admin. The following six-role model is the reconciliation and supersedes both.

| Role | Origin | Brand scope | Capability summary |
| --- | --- | --- | --- |
| Merchant Owner | MVP 'Merchant Role'; prototype 'Merchant Owner' | All brands | Unrestricted. Sole role able to manage billing, plan and organisation deletion. |
| Merchant Admin | MVP and prototype (both) | All brands | Full operational and configuration rights on every brand. Cannot change plan or delete the organisation. |
| Brand Admin | MVP only — absent from prototype | Assigned brands | Full rights within assigned brands, including brand configuration, templates, domain and integrations. |
| Finance User | Prototype only | Assigned brands | Create and edit invoices, record and reconcile payments, approve or reject checks. No configuration rights. |
| Sales User | Prototype only | Assigned brands | Create and edit customers and invoices. May send invoices. View-only on payments. No configuration rights. |
| Read Only User | Prototype only | Assigned brands | View invoices, customers, payments and reports. No mutation of any kind. No access to configuration. |

## 3.3 Permission matrix

Read = R, Create/Update = W, Delete/Void = D, Approve = A, no access = blank. All rights are further constrained by brand assignment.

| Resource | Owner | M.Admin | B.Admin | Finance | Sales | Read |
| --- | --- | --- | --- | --- | --- | --- |
| Organisation profile | RWD | R | R | R | R | R |
| Plan and billing | RWD |  |  |  |  |  |
| Users and role assignment | RWD | RWD | RW* |  |  |  |
| Brands — create / archive | RWD | RWD |  |  |  |  |
| Brand configuration | RWD | RWD | RWD | R | R | R |
| Templates and page designer | RWD | RWD | RWD | R | R | R |
| Custom domain | RWD | RWD | RWD |  |  |  |
| Integrations and credentials | RWD | RWD | RWD | R |  |  |
| Customers | RWD | RWD | RWD | RW | RW | R |
| Invoices | RWDA | RWDA | RWDA | RWD | RW | R |
| Invoice send / resend | W | W | W | W | W |  |
| Payments and refunds | RWDA | RWDA | RWDA | RWA | R | R |
| Check approval | A | A | A | A |  |  |
| Tax and card fee configuration | RWD | RWD | RWD | R |  |  |
| Reports and dashboard | R | R | R | R | R | R |
| Audit log | R | R | R** |  |  |  |
| System administration | RWD | R |  |  |  |  |

* Brand Admin may assign users only to brands they administer, and only to roles at or below their own. ** Brand Admin sees audit entries for their assigned brands only.

# 4. Domain model and key terminology

TERMINOLOGY DECISION  The prototype uses the word 'Vendor' for the party that receives and pays an invoice. This is inverted with respect to both the signed MVP Feature List and Zoho Books, where a Vendor is a party the business pays. This specification adopts the accounting-correct model: Customers are invoiced and pay us; Vendors are billed by us and we pay them. The prototype's 'Vendor' screens become 'Customers' — see GAP-002.

## 4.1 Core entities

| Entity | Definition | Owns | Phase |
| --- | --- | --- | --- |
| Merchant | The top-level tenant. One per client organisation. Holds plan, billing and organisation-wide users. | Brands, Users | MVP |
| Brand | An operating identity within the merchant. Carries its own customers, invoices, templates, domain, integrations and payment configuration. | Customers, Invoices, Config | MVP |
| User | A person who authenticates against the platform. Holds a role and a set of brand assignments. | — | MVP |
| Customer | A business invoiced by a brand. Accounts receivable. Synchronised bidirectionally with Zoho Contacts of type Customer. | Invoices, Payments | MVP |
| Invoice | A demand for payment issued by a brand to a customer. Carries line items, tax, card fee, status and lifecycle history. | Line items, Payments | MVP |
| Line item | A single billable row: item, description, quantity, unit price, line total, tax treatment. | — | MVP |
| Payment | A recorded settlement against an invoice. Full or partial. Carries method, gateway reference and reconciliation state. | — | MVP |
| Check | A customer-uploaded check image awaiting merchant approval before it is recorded as a payment. | — | Phase 2 |
| Vendor | A business the merchant owes money to. Accounts payable. Maps to Zoho Contacts of type Vendor. | Bills | Phase 3 |
| Bill | A payable owed by the merchant to a vendor. The AP mirror of an invoice. | — | Phase 3 |

## 4.2 Multi-tenancy and isolation rule

RULE  Every customer, invoice, payment, template, domain, integration credential and audit entry belongs to exactly one brand, and every brand belongs to exactly one merchant. No query may return data across a brand boundary unless the acting user holds a role scoped to both brands, and no query may cross a merchant boundary under any circumstance.

## 4.3 Invoice status model

The prototype presents eight statuses. The MVP Feature List asks for four list tabs (Due, Unpaid, Opened, Paid). Both are satisfied by a single underlying status set with a presentation-layer tab mapping.

| Status | Meaning | Set by | MVP tab |
| --- | --- | --- | --- |
| Draft | Created but not issued. Fully editable. Not visible to the customer. | User | — |
| Sent | Issued and delivered by email. Payment link is live. | System on send | Unpaid |
| Viewed | The customer has opened the invoice landing page at least once. | System on first view | Opened |
| Pending Payment | A payment attempt is in flight or awaiting settlement, typically ACH. | System on gateway pending | Unpaid |
| Partially Paid | One or more payments recorded, balance still outstanding. | System on payment | Due |
| Paid | Balance is zero. Terminal. | System on payment | Paid |
| Overdue | Due date has passed with a non-zero balance. Overlays Sent/Viewed/Partially Paid. | Scheduled job | Due |
| Cancelled | Voided by the merchant. Terminal. Payment link is dead. | User | — |

# 5. FR-AUTH — Authentication and access control

Covers sign-in, session handling, password lifecycle and the enforcement of role-based access across every page and API endpoint.

GAP  The prototype's role selector at line 1839 sets state that is never read; every screen is reachable by every role. Access control is unimplemented and must be built from first principles. See GAP-001.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-AUTH-001 | The system shall authenticate a user with an email address and password against their merchant organisation. | MVP | M |
| FR-AUTH-002 | The system shall reject authentication after 5 consecutive failed attempts within 15 minutes and lock the account for 30 minutes. | MVP | M |
| FR-AUTH-003 | The system shall present a generic failure message that does not disclose whether the email address exists. | MVP | M |
| FR-AUTH-004 | The system shall record every authentication attempt, successful or not, with timestamp, source IP and user agent. | MVP | M |
| FR-AUTH-005 | The system shall provide a forgotten-password flow that emails a single-use reset link expiring after 60 minutes. | MVP | M |
| FR-AUTH-006 | The system shall invalidate all outstanding reset links when a password is successfully changed. | MVP | M |
| FR-AUTH-007 | The system shall allow a signed-in user to change their own password after re-entering the current password. | MVP | M |
| FR-AUTH-008 | The system shall enforce a configurable password policy: minimum length, and required character classes. | MVP | M |
| FR-AUTH-009 | The system shall expire sessions after a configurable period of inactivity, defaulting to 30 minutes. | MVP | M |
| FR-AUTH-010 | The system shall provide an explicit sign-out control that terminates the session server-side. | MVP | M |
| FR-AUTH-011 | The system shall list a user's active sessions with device, approximate location and last-seen time, and allow individual revocation. | Phase 2 | S |
| FR-AUTH-012 | The system shall support optional time-based one-time-password two-factor authentication per user. | Phase 2 | S |
| FR-AUTH-013 | The system shall allow an administrator to mandate two-factor authentication for all users in the organisation. | Phase 2 | C |
| FR-AUTH-020 | The system shall assign every user exactly one role from the six-role model defined in section 3.2. | MVP | M |
| FR-AUTH-021 | The system shall restrict every application page to the roles permitted by the section 3.3 matrix, denying access server-side rather than by hiding navigation alone. | MVP | M |
| FR-AUTH-022 | The system shall enforce the same permission matrix on every API endpoint independently of the user interface. | MVP | M |
| FR-AUTH-023 | The system shall constrain brand-scoped roles to their assigned brands for read and write alike. | MVP | M |
| FR-AUTH-024 | The system shall omit navigation entries a user cannot access, in addition to enforcing access server-side. | MVP | S |
| FR-AUTH-025 | The system shall return HTTP 403 with no resource detail when an authorisation check fails. | MVP | M |
| FR-AUTH-026 | The system shall re-evaluate a user's permissions on role or brand-assignment change without requiring re-authentication. | MVP | S |
| FR-AUTH-027 | The system shall prevent a user from modifying their own role or brand assignments. | MVP | M |

## 5.1 Key acceptance criteria

Attempting to reach a brand-scoped URL for an unassigned brand returns 403 and writes an audit entry, whether requested from the UI or directly against the API.

A Read Only User issuing a POST, PATCH or DELETE to any invoice endpoint receives 403 with no state change.

Changing a user's role takes effect on their next request without a forced sign-out.

After sign-out, replaying the previous session token returns 401.

# 6. FR-ORG — Merchant organisation

The top-level tenant record and the management of the users within it.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-ORG-001 | The system shall hold a merchant record comprising company name, contact email and business address. | MVP | M |
| FR-ORG-002 | The system shall allow the Merchant Owner and Merchant Admin to edit the merchant record. | MVP | M |
| FR-ORG-003 | The system shall display the merchant's plan and account status as read-only to all roles except Merchant Owner. | MVP | S |
| FR-ORG-004 | The system shall present an activity summary showing brand count, total customer count and team member count. | MVP | C |
| FR-ORG-010 | The system shall list all users in the organisation with name, email, role, brand assignments and last sign-in. | MVP | M |
| FR-ORG-011 | The system shall allow an authorised user to invite a new user by email, assigning a role and brand set at invitation time. | MVP | M |
| FR-ORG-012 | The system shall issue an invitation link that expires after 7 days and can be re-sent. | MVP | M |
| FR-ORG-013 | The system shall allow an authorised user to change another user's role and brand assignments. | MVP | M |
| FR-ORG-014 | The system shall allow an authorised user to deactivate a user, immediately terminating their sessions while retaining their audit history. | MVP | M |
| FR-ORG-015 | The system shall prevent deactivation or role reduction of the last remaining Merchant Owner. | MVP | M |
| FR-ORG-016 | The system shall display the role permission matrix as reference documentation within the user management screen. | MVP | C |

# 7. FR-BRD — Brand management

Brands are the primary unit of configuration and data isolation. Every operational record in the platform hangs off exactly one brand.

GAP  The prototype's brand record omits legal name, sales person, phone and email, and does not distinguish mailing from billing address — all four are explicit MVP requirements. Its 'Create brand' modal is non-functional. See GAP-004.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-BRD-001 | The system shall allow an authorised user to create a brand within the merchant organisation. | MVP | M |
| FR-BRD-002 | The system shall capture, for each brand: legal name, display name, sales person, phone number, email address, mailing address and billing address. | MVP | M |
| FR-BRD-003 | The system shall capture, for each brand: tax registration identifier, base currency and time zone. | MVP | M |
| FR-BRD-004 | The system shall capture, for each brand: logo image and primary theme colour, applied to invoices, emails and payment pages. | MVP | M |
| FR-BRD-005 | The system shall list all brands with name, status, customer count, open invoice count and outstanding balance. | MVP | M |
| FR-BRD-006 | The system shall allow an authorised user to edit any brand attribute after creation. | MVP | M |
| FR-BRD-007 | The system shall support archiving a brand, which suspends invoice issue and email sending while retaining all historical data as read-only. | MVP | M |
| FR-BRD-008 | The system shall support restoring an archived brand to active status. | MVP | S |
| FR-BRD-009 | The system shall prevent deletion of a brand that holds any invoice, offering archive instead. | MVP | M |
| FR-BRD-010 | The system shall provide a brand switcher that changes the active brand context for all brand-scoped screens. | MVP | M |
| FR-BRD-011 | The system shall restrict the brand switcher to brands the signed-in user is assigned to. | MVP | M |
| FR-BRD-012 | The system shall persist the selected brand across sessions for each user. | MVP | C |
| FR-BRD-013 | The system shall capture brand-level invoice defaults: invoice number prefix, payment terms and late fee rate. | MVP | M |
| FR-BRD-014 | The system shall guarantee invoice number uniqueness within a brand, using the brand prefix and a monotonic sequence. | MVP | M |

# 8. FR-CUS — Customer management (accounts receivable)

Customers are the businesses a brand invoices. They are the counterparty on every invoice and the actor in the Pay Now experience.

GAP  The prototype models a customer as name, one email and a city only, and labels the entity 'Vendor'. Type, company name, display name, phone and shipping address are all MVP requirements that are absent. Date and brand filters are absent. See GAP-002, GAP-005.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-CUS-001 | The system shall allow an authorised user to create a customer within the active brand. | MVP | M |
| FR-CUS-002 | The system shall capture, for each customer: type (business or individual), salutation and name, company name, and display name. | MVP | M |
| FR-CUS-003 | The system shall capture, for each customer: primary email address, additional contact emails and phone number. | MVP | M |
| FR-CUS-004 | The system shall capture a billing address and a shipping address independently, with a control to copy one to the other. | MVP | M |
| FR-CUS-005 | The system shall default the display name from company name where present, otherwise from contact name, while allowing override. | MVP | S |
| FR-CUS-006 | The system shall list customers within the active brand with display name, primary contact, outstanding balance, invoice count and payment count. | MVP | M |
| FR-CUS-007 | The system shall filter the customer list by creation or activity date range. | MVP | M |
| FR-CUS-008 | The system shall filter the customer list by brand for users assigned to more than one brand. | MVP | M |
| FR-CUS-009 | The system shall filter the customer list by outstanding balance state: any outstanding, fully settled, or all. | MVP | M |
| FR-CUS-010 | The system shall provide free-text search across customer display name, company name and email address. | MVP | M |
| FR-CUS-011 | The system shall allow an authorised user to edit any customer attribute. | MVP | M |
| FR-CUS-012 | The system shall support archiving a customer, preventing new invoices while retaining history. | MVP | S |
| FR-CUS-013 | The system shall prevent deletion of a customer holding any invoice. | MVP | M |
| FR-CUS-014 | The system shall present a customer history view listing every invoice with number, date, amount, status and balance. | MVP | M |
| FR-CUS-015 | The system shall present, within customer history, every payment received with date, method, amount and reference. | MVP | M |
| FR-CUS-016 | The system shall display the customer's aggregate outstanding balance and lifetime paid total. | MVP | M |
| FR-CUS-017 | The system shall support free-text internal notes against a customer, visible only to merchant staff. | MVP | S |
| FR-CUS-018 | The system shall record and display the Zoho synchronisation state of each customer record. | MVP | M |
| FR-CUS-019 | The system shall support bulk import of customers from CSV with a column-mapping step and a validation report. | Phase 2 | S |
| FR-CUS-020 | The system shall support export of the filtered customer list to CSV. | Phase 2 | S |

# 9. FR-VEN — Vendor management (accounts payable)

Vendors are businesses the merchant owes money to — the mirror of customers. This module was requested during requirements review to align the platform fully with the Zoho Books contact model. No prototype exists for any requirement in this section.

SCOPE  This module is entirely new. It is neither in the signed MVP Feature List nor in the prototype. It carries its own data model, Zoho object mappings, screens and test surface, and should be estimated and contracted as a discrete phase.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-VEN-001 | The system shall hold vendor records as an entity distinct from customers, with its own list, detail and history views. | Phase 3 | M |
| FR-VEN-002 | The system shall capture, for each vendor: legal name, display name, primary contact, email, phone and remittance address. | Phase 3 | M |
| FR-VEN-003 | The system shall capture vendor payment terms, default currency and tax registration identifier. | Phase 3 | M |
| FR-VEN-004 | The system shall scope vendors to a brand in the same manner as customers. | Phase 3 | M |
| FR-VEN-005 | The system shall synchronise vendors bidirectionally with Zoho Contacts of type Vendor, kept strictly separate from the Customer contact stream. | Phase 3 | M |
| FR-VEN-010 | The system shall hold bill records representing amounts payable to a vendor, with line items, tax, due date and status. | Phase 3 | M |
| FR-VEN-011 | The system shall synchronise bills with Zoho Books Bills. | Phase 3 | M |
| FR-VEN-012 | The system shall record outbound payments against bills, with method, date, reference and reconciliation state. | Phase 3 | M |
| FR-VEN-013 | The system shall present an accounts payable ageing report per brand. | Phase 3 | S |
| FR-VEN-014 | The system shall present combined receivable and payable position per brand on the dashboard. | Phase 3 | S |

# 10. FR-INV — Invoicing

The core transactional module: creating, issuing, tracking and settling invoices.

GAP  The prototype's create-invoice modal supports a single line item, does not distinguish unit price from total price, and has no card fee field. Multi-line invoicing is the central MVP mechanic and is unimplemented. See GAP-003.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-INV-001 | The system shall allow an authorised user to create an invoice against a customer within the active brand. | MVP | M |
| FR-INV-002 | The system shall support an unbounded number of line items on a single invoice. | MVP | M |
| FR-INV-003 | The system shall capture, per line item: item name, description, quantity, unit price and computed line total. | MVP | M |
| FR-INV-004 | The system shall compute line total as quantity multiplied by unit price, recalculating on any change to either. | MVP | M |
| FR-INV-005 | The system shall allow line items to be reordered and individually removed prior to issue. | MVP | S |
| FR-INV-006 | The system shall compute and display an invoice subtotal as the sum of all line totals. | MVP | M |
| FR-INV-007 | The system shall capture an invoice date and a due date, defaulting the due date from the brand's payment terms. | MVP | M |
| FR-INV-008 | The system shall assign an invoice number on creation using the brand prefix and sequence, editable while in Draft. | MVP | M |
| FR-INV-009 | The system shall support customer-visible notes and internal-only notes on an invoice. | MVP | S |
| FR-INV-010 | The system shall support file attachments on an invoice, delivered with the invoice email. | Phase 2 | S |
| FR-INV-011 | The system shall save an invoice as a Draft without issuing it. | MVP | M |
| FR-INV-012 | The system shall permit unrestricted editing of a Draft invoice. | MVP | M |
| FR-INV-013 | The system shall prevent edits to financial fields once an invoice has left Draft, permitting only notes, attachments and due-date extension. | MVP | M |
| FR-INV-014 | The system shall transition an invoice to Sent upon successful email dispatch. | MVP | M |
| FR-INV-015 | The system shall transition an invoice to Viewed on first retrieval of its landing page by the customer. | MVP | M |
| FR-INV-016 | The system shall transition an invoice to Partially Paid when a payment is recorded that does not clear the balance. | MVP | M |
| FR-INV-017 | The system shall transition an invoice to Paid when the recorded payments equal or exceed the invoice total. | MVP | M |
| FR-INV-018 | The system shall mark an invoice Overdue when the due date passes with a non-zero balance. | MVP | M |
| FR-INV-019 | The system shall allow an authorised user to cancel an invoice, deactivating its payment link. | MVP | M |
| FR-INV-020 | The system shall prevent cancellation of an invoice carrying any settled payment, requiring a refund first. | MVP | M |
| FR-INV-021 | The system shall list invoices for the active brand with number, customer, amount, due date, balance and status. | MVP | M |
| FR-INV-022 | The system shall filter the invoice list by date range across invoice date or due date. | MVP | M |
| FR-INV-023 | The system shall filter the invoice list by brand for users assigned to more than one brand. | MVP | M |
| FR-INV-024 | The system shall present invoice list tabs for Due, Unpaid, Opened and Paid, mapped to the status model in section 4.3. | MVP | M |
| FR-INV-025 | The system shall provide free-text search across invoice number and customer name. | MVP | S |
| FR-INV-026 | The system shall present an invoice detail view showing full line detail, totals, payment history and lifecycle timeline. | MVP | M |
| FR-INV-027 | The system shall support duplicating an existing invoice into a new Draft. | Phase 2 | S |
| FR-INV-028 | The system shall allow manual recording of an offline payment against an invoice, with method and reference. | MVP | M |
| FR-INV-029 | The system shall support recurring invoice schedules generating drafts on a defined cadence. | Phase 3 | C |
| FR-INV-030 | The system shall support credit notes issued against a paid or partially paid invoice. | Phase 3 | C |

## 10.1 Key acceptance criteria

An invoice with three line items of differing quantity and unit price produces a subtotal equal to the sum of quantity times unit price for each, to two decimal places, with no floating-point drift.

Attempting to change a line item's unit price on an invoice in Sent status is rejected with a validation error and no state change.

An invoice whose due date passed overnight appears under the Due tab and carries Overdue status by the next working morning.

Cancelling an invoice makes its public payment URL return a terminal 'no longer payable' page rather than a payment form.

# 11. FR-TAX — Tax and card fee handling

Tax and the card processing fee are explicit MVP requirements appearing both as invoice-level fields and as brand-level configuration. Neither exists anywhere in the prototype.

GAP  Card fee percentage appears twice in the signed MVP Feature List and is absent from the prototype in its entirety. Tax exists only as an unvalidated free-text box on the create-invoice modal. This is the single largest functional gap in the build. See GAP-003.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-TAX-001 | The system shall allow a default tax rate to be configured per brand. | MVP | M |
| FR-TAX-002 | The system shall allow multiple named tax rates to be defined per brand, each with a percentage and a display label. | MVP | M |
| FR-TAX-003 | The system shall apply a tax rate at invoice level, defaulting from the brand configuration and overridable per invoice. | MVP | M |
| FR-TAX-004 | The system shall support applying a tax rate at line-item level where line items are taxed differently. | Phase 2 | S |
| FR-TAX-005 | The system shall support marking an individual line item as tax exempt. | Phase 2 | S |
| FR-TAX-006 | The system shall compute the tax amount from the taxable subtotal and display it as a discrete line in the invoice total block. | MVP | M |
| FR-TAX-007 | The system shall synchronise tax rates from Zoho Books where a Zoho connection is active, treating Zoho as the source of truth. | MVP | M |
| FR-TAX-010 | The system shall allow a card processing fee percentage to be configured per brand. | MVP | M |
| FR-TAX-011 | The system shall apply the card fee percentage at invoice level, defaulting from brand configuration and overridable per invoice. | MVP | M |
| FR-TAX-012 | The system shall compute the card fee from the post-tax invoice total and display it as a discrete line in the total block. | MVP | M |
| FR-TAX-013 | The system shall apply the card fee only to card and digital wallet payment methods, excluding ACH and check. | MVP | M |
| FR-TAX-014 | The system shall recompute the payable total on the payment page when the customer selects a payment method, showing the fee only where it applies. | MVP | M |
| FR-TAX-015 | The system shall disclose the card fee to the customer as a separately labelled line before payment is authorised. | MVP | M |
| FR-TAX-016 | The system shall support suppressing the card fee for named customers. | Phase 2 | C |
| FR-TAX-017 | The system shall record the applied tax rate and card fee rate against the invoice at issue time, so that later configuration changes do not alter historical invoices. | MVP | M |

## 11.1 Key acceptance criteria

An invoice with a subtotal of 1,000.00, a tax rate of 6% and a card fee of 2.9% shows subtotal 1,000.00, tax 60.00, card fee 30.74 and total 1,090.74 when paid by card.

The same invoice paid by ACH shows subtotal 1,000.00, tax 60.00, no card fee line, and total 1,060.00.

Changing the brand card fee rate after an invoice has been issued leaves that invoice's totals unchanged.

The card fee line is visible on the payment page before the customer submits card details, not only on the receipt.

# 12. FR-DLV — Invoice delivery and email

Getting the invoice to the customer, and the reminder cadence that follows.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-DLV-001 | The system shall send an invoice by email to the customer's primary email address on issue. | MVP | M |
| FR-DLV-002 | The system shall copy any additional contact email addresses held against the customer. | MVP | S |
| FR-DLV-003 | The system shall render the invoice email using the brand's template, logo and theme colour. | MVP | M |
| FR-DLV-004 | The system shall include a Pay Now action in the invoice email linking to the branded payment page. | MVP | M |
| FR-DLV-005 | The system shall attach the invoice PDF to the invoice email. | MVP | M |
| FR-DLV-006 | The system shall send from an address on the brand's verified sending domain where configured, falling back to a platform address otherwise. | MVP | M |
| FR-DLV-007 | The system shall record delivery events per email: queued, delivered, opened, bounced and complained. | MVP | M |
| FR-DLV-008 | The system shall surface a hard bounce against the invoice and notify the issuing user. | MVP | M |
| FR-DLV-009 | The system shall allow an authorised user to resend an invoice email, optionally to a different address. | MVP | M |
| FR-DLV-010 | The system shall send automated reminder emails on a configurable schedule before and after the due date. | MVP | M |
| FR-DLV-011 | The system shall allow reminder cadence to be enabled or disabled per brand. | MVP | M |
| FR-DLV-012 | The system shall suppress reminders for invoices in Paid or Cancelled status. | MVP | M |
| FR-DLV-013 | The system shall send a receipt email on successful payment, carrying a receipt PDF. | MVP | M |
| FR-DLV-014 | The system shall send a payment failure notification to the customer with a retry link. | MVP | S |
| FR-DLV-015 | The system shall throttle outbound email per customer to prevent duplicate sends within a 60-second window. | MVP | S |

# 13. FR-PAY — Pay Now payment experience

The customer-facing payment journey, hosted on the brand's own domain. This is the highest-risk surface in the platform: it is public, unauthenticated and handles money.

DEFECT  The prototype drives its processing step by calling setTimeout and setState during render (lines 621–627). Every re-render queues an additional timer. In a live implementation this pattern risks duplicate transitions and must not be carried forward. See GAP-007.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-PAY-001 | The system shall expose a public payment page for each issued invoice at a signed, unguessable URL. | MVP | M |
| FR-PAY-002 | The system shall serve the payment page under the brand's custom domain where verified, and a platform domain otherwise. | MVP | M |
| FR-PAY-003 | The system shall render the payment page using the brand's logo, theme colour and configured page design. | MVP | M |
| FR-PAY-004 | The system shall display invoice number, issuing brand, amount due, due date and line detail on the landing page. | MVP | M |
| FR-PAY-005 | The system shall offer a payment method selection step listing only the methods enabled for that brand. | MVP | M |
| FR-PAY-006 | The system shall bypass the selection step where exactly one payment method is enabled. | MVP | S |
| FR-PAY-007 | The system shall provide a card payment form capturing cardholder name, card number, expiry and security code. | MVP | M |
| FR-PAY-008 | The system shall capture card details exclusively within gateway-hosted fields, so that no card number reaches platform infrastructure. | MVP | M |
| FR-PAY-009 | The system shall display the payable total including card fee before the customer authorises a card payment. | MVP | M |
| FR-PAY-010 | The system shall present a processing state while the gateway authorisation is in flight. | MVP | M |
| FR-PAY-011 | The system shall present a success state on authorisation, confirming the amount and stating that a receipt has been emailed. | MVP | M |
| FR-PAY-012 | The system shall present a failure state on decline, with a plain-language reason and a retry action. | MVP | M |
| FR-PAY-013 | The system shall offer the invoice PDF for download from the landing page and from the success page. | MVP | M |
| FR-PAY-014 | The system shall render a terminal state for invoices that are already paid, cancelled or expired, without presenting a payment form. | MVP | M |
| FR-PAY-015 | The system shall prevent duplicate settlement where a customer submits payment twice for the same invoice. | MVP | M |
| FR-PAY-016 | The system shall support partial payment where enabled for the brand, allowing the customer to enter an amount up to the balance. | Phase 2 | S |
| FR-PAY-020 | The system shall offer Apple Pay where enabled and where the customer's device and browser support it. | Phase 2 | S |
| FR-PAY-021 | The system shall offer Google Pay where enabled and supported. | Phase 2 | S |
| FR-PAY-022 | The system shall offer ACH bank transfer where enabled, capturing account details through the verification provider's hosted flow. | Phase 2 | S |
| FR-PAY-023 | The system shall present a pending state for ACH payments, stating expected settlement time, and shall not mark the invoice Paid until settlement confirms. | Phase 2 | M |
| FR-PAY-024 | The system shall enforce the brand's configured ACH daily transaction limit. | Phase 2 | S |
| FR-PAY-025 | The system shall render the payment experience correctly on mobile viewports from 320 pixels wide. | MVP | M |

## 13.1 Key acceptance criteria

Submitting the card form twice in rapid succession results in exactly one authorisation and one payment record.

A card number entered on the payment page never appears in platform application logs, database, or error tracking payloads.

An ACH payment that authorises successfully leaves the invoice in Pending Payment, not Paid, until the settlement webhook is received.

Requesting the payment URL of a cancelled invoice returns a terminal page with HTTP 200 and no payment form in the DOM.

# 14. FR-CHK — Check payment workflow

A customer uploads an image of a physical check; merchant staff review and approve it before it is recorded as a payment. Demonstrated in the prototype, outside the signed MVP.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-CHK-001 | The system shall offer check upload as a payment method where enabled for the brand. | Phase 2 | S |
| FR-CHK-002 | The system shall accept a front image and an optional back image in JPEG, PNG or PDF format up to 10 MB each. | Phase 2 | S |
| FR-CHK-003 | The system shall accept an optional free-text note from the customer with the upload. | Phase 2 | C |
| FR-CHK-004 | The system shall scan every uploaded file for malware before it is made retrievable. | Phase 2 | M |
| FR-CHK-005 | The system shall place the invoice in Pending Payment on check submission, not Paid. | Phase 2 | M |
| FR-CHK-006 | The system shall present a confirmation state to the customer stating that the check is under review. | Phase 2 | S |
| FR-CHK-007 | The system shall queue submitted checks for merchant review, listed per brand with check reference, customer, amount and upload date. | Phase 2 | M |
| FR-CHK-008 | The system shall present both check images and the invoice context to the reviewing user. | Phase 2 | M |
| FR-CHK-009 | The system shall allow an authorised user to approve a check, recording a payment against the invoice for the stated amount. | Phase 2 | M |
| FR-CHK-010 | The system shall allow an authorised user to reject a check with a mandatory reason. | Phase 2 | M |
| FR-CHK-011 | The system shall notify the customer by email on approval and on rejection, quoting the reason on rejection. | Phase 2 | M |
| FR-CHK-012 | The system shall return a rejected invoice to its prior unpaid status with the payment link live again. | Phase 2 | M |
| FR-CHK-013 | The system shall push an approved check payment to Zoho Books as a recorded payment. | Phase 2 | M |
| FR-CHK-014 | The system shall restrict check approval to roles holding the Approve right per section 3.3. | Phase 2 | M |
| FR-CHK-015 | The system shall retain check images for a configurable retention period and purge them thereafter. | Phase 2 | S |

# 15. FR-CFG — Configuration and templates

Per-brand control of everything the customer sees: the email, the PDF and the payment pages.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-CFG-001 | The system shall scope every template and configuration item to a single brand. | MVP | M |
| FR-CFG-002 | The system shall support a defined set of merge variables across all templates, including customer name, invoice number, amount due, due date and brand name. | MVP | M |
| FR-CFG-003 | The system shall validate merge variables on save and reject unknown tokens. | MVP | M |
| FR-CFG-010 | The system shall provide an editable email template per event type: invoice sent, reminder, receipt, payment failure, check approved, check rejected. | MVP | M |
| FR-CFG-011 | The system shall allow the subject line and body of each email template to be edited per brand. | MVP | M |
| FR-CFG-012 | The system shall render a live preview of each email template using representative sample data. | MVP | M |
| FR-CFG-013 | The system shall allow a test email to be sent to a nominated address. | MVP | S |
| FR-CFG-014 | The system shall apply the brand logo and theme colour to email templates automatically. | MVP | M |
| FR-CFG-015 | The system shall restore any email template to the platform default. | MVP | S |
| FR-CFG-016 | The system shall version email template changes with author and timestamp. | Phase 2 | C |
| FR-CFG-020 | The system shall allow configuration of the invoice landing page: header text, footer text and displayed fields. | MVP | M |
| FR-CFG-021 | The system shall allow configuration of the payment method selection page. | MVP | M |
| FR-CFG-022 | The system shall allow configuration of the card entry page. | MVP | M |
| FR-CFG-023 | The system shall allow configuration of the processing page. | MVP | M |
| FR-CFG-024 | The system shall allow configuration of the success page, including post-payment messaging. | MVP | M |
| FR-CFG-025 | The system shall allow configuration of the failure page. | MVP | M |
| FR-CFG-026 | The system shall render a preview of every payment page state without issuing a real transaction. | MVP | M |
| FR-CFG-027 | The system shall allow the preview to be driven against a nominated sample invoice. | MVP | S |
| FR-CFG-028 | The system shall additionally support configuration of the ACH, wallet, pending and check-submitted page states. | Phase 2 | S |
| FR-CFG-030 | The system shall generate a branded PDF invoice carrying the brand logo, theme colour, full line detail, tax, card fee and totals. | MVP | M |
| FR-CFG-031 | The system shall allow configuration of PDF header text, footer text and terms and conditions per brand. | MVP | M |
| FR-CFG-032 | The system shall render a preview of the PDF within the configuration screen. | MVP | M |
| FR-CFG-033 | The system shall produce byte-identical PDFs for a given invoice version regardless of when they are regenerated. | MVP | S |
| FR-CFG-034 | The system shall include the brand's tax registration identifier on the PDF where present. | MVP | M |
| FR-CFG-035 | The system shall include remittance instructions on the PDF for offline payment methods. | MVP | S |
| FR-CFG-036 | The system shall embed the payment link as a scannable code on the PDF. | Phase 2 | C |
| FR-CFG-037 | The system shall support a per-brand PDF paper size of A4 or US Letter. | MVP | S |

# 16. FR-DOM — Custom domain management

Serving each brand's invoice and payment pages from a domain the brand owns. Demonstrated in the prototype, outside the signed MVP.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-DOM-001 | The system shall allow a custom domain to be registered against a brand. | Phase 2 | S |
| FR-DOM-002 | The system shall generate the DNS records the brand must publish to prove control and route traffic. | Phase 2 | M |
| FR-DOM-003 | The system shall verify DNS configuration on demand and report per-record status. | Phase 2 | M |
| FR-DOM-004 | The system shall provision a TLS certificate automatically once verification succeeds. | Phase 2 | M |
| FR-DOM-005 | The system shall renew TLS certificates automatically before expiry and alert on renewal failure. | Phase 2 | M |
| FR-DOM-006 | The system shall display current domain status: pending, verified, failed, or certificate expiring. | Phase 2 | M |
| FR-DOM-007 | The system shall run a periodic health check against each verified domain and alert on failure. | Phase 2 | S |
| FR-DOM-008 | The system shall show the resulting invoice and payment URL patterns for the configured domain. | Phase 2 | C |
| FR-DOM-009 | The system shall allow a domain to be removed, reverting the brand to platform-hosted URLs. | Phase 2 | S |
| FR-DOM-010 | The system shall continue to honour previously issued links on the platform domain after a custom domain is added. | Phase 2 | M |
| FR-DOM-011 | The system shall prevent the same domain being claimed by two brands or two merchants. | Phase 2 | M |

# 17. FR-DSG — Payment page designer

Natural-language generation of payment page designs, with versioning and controlled publication. Demonstrated in the prototype, outside the signed MVP.

RISK  This feature allows generated content onto a page that handles card entry. Requirements FR-DSG-008 and FR-DSG-009 are not optional refinements — generated markup must be constrained to a fixed, non-executable style vocabulary. Uncontrolled generation on a payment page is a PCI-relevant risk.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-DSG-001 | The system shall allow a user to select any payment page state and describe a desired design in natural language. | Phase 2 | C |
| FR-DSG-002 | The system shall generate a candidate design from the description, constrained to the brand's logo, theme colour and typography. | Phase 2 | C |
| FR-DSG-003 | The system shall render the candidate design as a preview without publishing it. | Phase 2 | C |
| FR-DSG-004 | The system shall retain a version history per page state, recording the prompt, the result, the author and the timestamp. | Phase 2 | C |
| FR-DSG-005 | The system shall clearly distinguish an unpublished preview from the currently live design. | Phase 2 | M |
| FR-DSG-006 | The system shall require an explicit publish action before any generated design affects customer-facing pages. | Phase 2 | M |
| FR-DSG-007 | The system shall allow reverting to any prior published version. | Phase 2 | S |
| FR-DSG-008 | The system shall validate every generated design against accessibility contrast thresholds and block publication on failure. | Phase 2 | M |
| FR-DSG-009 | The system shall guarantee that generated design output cannot introduce executable script into the payment page. | Phase 2 | M |
| FR-DSG-010 | The system shall restrict design publication to roles holding brand configuration rights. | Phase 2 | M |

# 18. FR-ZHO — Zoho Books integration

Each brand connects to its own Zoho Books organisation. Zoho is the accounting system of record; the platform is the invoicing and collection front end.

GAP  The prototype shows sync history but has no dedicated error log, which the MVP Feature List calls for explicitly. See GAP-006.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-ZHO-001 | The system shall connect a brand to a Zoho Books organisation via OAuth 2.0 authorisation code flow. | MVP | M |
| FR-ZHO-002 | The system shall store Zoho refresh tokens encrypted at rest, scoped to the brand. | MVP | M |
| FR-ZHO-003 | The system shall refresh access tokens automatically before expiry. | MVP | M |
| FR-ZHO-004 | The system shall detect and surface token revocation, marking the connection as requiring reauthorisation. | MVP | M |
| FR-ZHO-005 | The system shall allow a brand's Zoho connection to be disconnected, purging stored tokens. | MVP | M |
| FR-ZHO-006 | The system shall display connection health, organisation name, last successful sync and API quota consumption. | MVP | M |
| FR-ZHO-010 | The system shall synchronise customers bidirectionally with Zoho Contacts of type Customer. | MVP | M |
| FR-ZHO-011 | The system shall synchronise invoices to Zoho Books Invoices. | MVP | M |
| FR-ZHO-012 | The system shall synchronise recorded payments to Zoho Books Customer Payments. | MVP | M |
| FR-ZHO-013 | The system shall synchronise items, tax rates, currencies and payment terms from Zoho as reference data. | MVP | M |
| FR-ZHO-014 | The system shall allow each synchronisation stream to be enabled or disabled independently per brand. | MVP | M |
| FR-ZHO-015 | The system shall allow synchronisation frequency to be configured per brand from real-time webhook, scheduled intervals, or manual only. | MVP | M |
| FR-ZHO-016 | The system shall support an initial full import and subsequent incremental imports. | MVP | M |
| FR-ZHO-017 | The system shall support an operator-triggered manual synchronisation. | MVP | M |
| FR-ZHO-018 | The system shall map platform invoice statuses to Zoho invoice statuses and maintain that mapping as configuration. | MVP | M |
| FR-ZHO-020 | The system shall record a synchronisation history entry for every run with timestamp, direction, object type, record count and outcome. | MVP | M |
| FR-ZHO-021 | The system shall provide a dedicated error log listing every failed record with the object identifier, the error returned by Zoho and the time of failure. | MVP | M |
| FR-ZHO-022 | The system shall allow an individual failed record to be retried from the error log. | MVP | M |
| FR-ZHO-023 | The system shall allow a failed record to be dismissed with a reason, removing it from the active error list. | MVP | S |
| FR-ZHO-024 | The system shall detect conflicting concurrent edits and surface them for operator resolution rather than overwriting silently. | MVP | M |

## 18.1 Key acceptance criteria

Disconnecting a brand's Zoho connection removes stored tokens such that they cannot be recovered from the database or backups accessible to application code.

A customer edited in Zoho appears with updated details in the platform within one synchronisation interval.

A record that fails to sync appears in the error log with the verbatim Zoho error message and can be retried individually without re-running the whole batch.

Two brands connected to different Zoho organisations never exchange data.

# 19. FR-SHP — Shopify B2B integration

Wholesale order flow from Shopify B2B into platform invoicing. Demonstrated in the prototype, outside the signed MVP.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-SHP-001 | The system shall connect a brand to a Shopify store via OAuth. | Phase 2 | C |
| FR-SHP-002 | The system shall import Shopify B2B draft orders and quotes for the connected store. | Phase 2 | C |
| FR-SHP-003 | The system shall map Shopify companies to platform customers. | Phase 2 | C |
| FR-SHP-004 | The system shall map Shopify products to platform line items. | Phase 2 | C |
| FR-SHP-005 | The system shall convert an imported draft order into a platform invoice, preserving line detail and pricing. | Phase 2 | C |
| FR-SHP-006 | The system shall write payment status back to the originating Shopify order. | Phase 2 | C |
| FR-SHP-007 | The system shall allow Shopify synchronisation frequency to be configured per brand. | Phase 2 | C |
| FR-SHP-008 | The system shall log Shopify synchronisation events and surface failures with retry. | Phase 2 | C |
| FR-SHP-009 | The system shall present an explicit empty state where no store is connected. | Phase 2 | C |

# 20. FR-GTW — Payment gateway integration

The transaction engine behind the payment experience. Each brand configures its own gateway credentials and operates independently. The named target provider is Numbers Gateway (docs.numbersgateway.com), which is the referent of the MVP Feature List line 'Account Authorization from Numbers'.

UNVERIFIED DEPENDENCY  Numbers Gateway's API surface could not be verified during specification. The documentation host docs.numbersgateway.com resolves but returns no readable content to an unauthenticated client, and the referenced path /api/v2 returns HTTP 404. Every requirement in this module is therefore written against generic gateway capability, not against Numbers Gateway's actual contract. Before the integration design is finalised, the following must be confirmed from the real documentation: authentication model, whether hosted card fields or a hosted checkout page are offered, tokenisation support, the authorise/capture/sale/refund/void operation set, webhook delivery and signature verification, sandbox availability, and rate limits. Assumption A-04 — that card data never touches platform infrastructure — depends entirely on the answer to the hosted-fields question and is the single largest compliance variable in the project. See Q-02 and DEP-01.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-GTW-001 | The system shall integrate Numbers Gateway as the primary payment gateway provider. | MVP | M |
| FR-GTW-001a | The system shall isolate all gateway interaction behind a provider-agnostic internal interface, so that a second provider can be added without change to invoicing or payment domain logic. | MVP | M |
| FR-GTW-002 | The system shall list available gateways with their connection state and operating mode. | MVP | M |
| FR-GTW-003 | The system shall allow gateway credentials to be entered and authorised per brand. | MVP | M |
| FR-GTW-004 | The system shall store gateway credentials encrypted at rest and never render a stored secret back to the user interface. | MVP | M |
| FR-GTW-005 | The system shall validate credentials on save by performing a non-financial authorisation check against the provider. | MVP | M |
| FR-GTW-006 | The system shall support a test mode per brand that routes to the provider's sandbox. | MVP | M |
| FR-GTW-007 | The system shall designate exactly one gateway as active for card processing per brand. | MVP | M |
| FR-GTW-008 | The system shall enable and disable individual gateways per brand. | MVP | M |
| FR-GTW-010 | The system shall receive gateway webhooks at a per-brand endpoint and verify their signature before processing. | MVP | M |
| FR-GTW-011 | The system shall process webhook events idempotently, so that duplicate delivery produces no duplicate state change. | MVP | M |
| FR-GTW-012 | The system shall reconcile authorisation, capture, settlement, failure and refund events against the corresponding payment record. | MVP | M |
| FR-GTW-013 | The system shall record the gateway transaction reference against every payment. | MVP | M |
| FR-GTW-014 | The system shall present a transaction monitor listing recent transactions with reference, method, amount and status. | MVP | M |
| FR-GTW-015 | The system shall support retrying a failed transaction from the transaction monitor. | MVP | S |
| FR-GTW-016 | The system shall support issuing a full or partial refund against a settled payment. | MVP | M |
| FR-GTW-017 | The system shall reflect a refund on the invoice balance and push it to Zoho Books. | MVP | M |
| FR-GTW-018 | The system shall alert an operator where a gateway becomes unreachable or begins failing above a threshold rate. | MVP | S |

## 20.1 Key acceptance criteria

A webhook replayed five times results in exactly one payment record and one invoice status transition.

A webhook bearing an invalid signature is rejected with HTTP 400 and logged, with no state change.

Gateway secret keys are not retrievable through any API response or rendered page, including administrative screens.

# 21. FR-SYN — Synchronisation engine

The shared machinery underlying every integration: queueing, retry, conflict handling and observability.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-SYN-001 | The system shall process all synchronisation work through a durable queue rather than inline with user requests. | MVP | M |
| FR-SYN-002 | The system shall retry a failed synchronisation job with exponential backoff to a configurable maximum attempt count. | MVP | M |
| FR-SYN-003 | The system shall move jobs exhausting their retry budget to a dead letter queue and raise an operator alert. | MVP | M |
| FR-SYN-004 | The system shall make every synchronisation operation idempotent against a stable external identifier. | MVP | M |
| FR-SYN-005 | The system shall respect the rate limits published by each external provider and throttle accordingly. | MVP | M |
| FR-SYN-006 | The system shall isolate synchronisation failure to a single brand, so that one brand's failing integration cannot stall another's. | MVP | M |
| FR-SYN-007 | The system shall detect conflicts where a record changed on both sides since last sync and apply a documented resolution policy. | MVP | M |
| FR-SYN-008 | The system shall surface unresolvable conflicts to an operator with both versions displayed for manual selection. | MVP | S |
| FR-SYN-009 | The system shall expose queue depth, active worker count, retry queue depth and dead letter depth. | MVP | S |
| FR-SYN-010 | The system shall allow an operator to replay a dead-lettered job after the underlying cause is resolved. | MVP | S |
| FR-SYN-011 | The system shall record every sync operation in the audit trail with actor, direction, object and outcome. | MVP | M |

# 22. FR-DSH — Dashboard and reporting

Cross-brand financial position for the merchant, and per-brand reporting detail.

GAP  The prototype dashboard has no filters of any kind, and its brand table omits the collected-amount column the MVP Feature List specifies. See GAP-008.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-DSH-001 | The system shall present a merchant dashboard aggregating across every brand the user is assigned to. | MVP | M |
| FR-DSH-002 | The system shall display total outstanding, total collected and total overdue as headline figures. | MVP | M |
| FR-DSH-003 | The system shall filter the entire dashboard by date range. | MVP | M |
| FR-DSH-004 | The system shall filter the entire dashboard by brand, including multi-brand selection. | MVP | M |
| FR-DSH-005 | The system shall present a brand list showing, per brand: name, customer count, status, open invoice count, outstanding amount and collected amount. | MVP | M |
| FR-DSH-006 | The system shall present a revenue overview as a bar chart over the selected period. | MVP | M |
| FR-DSH-007 | The system shall present a collection overview as a bar chart over the selected period. | MVP | M |
| FR-DSH-008 | The system shall reflect the active date and brand filters in every dashboard figure and chart consistently. | MVP | M |
| FR-DSH-010 | The system shall present per-brand reports covering outstanding invoice count, paid versus unpaid ratio and average days to payment. | MVP | S |
| FR-DSH-011 | The system shall present a receivables ageing report bucketed at 0–15, 16–30, 31–60 and 60-plus days. | MVP | M |
| FR-DSH-012 | The system shall present a payment trend chart per brand. | MVP | S |
| FR-DSH-013 | The system shall export any report to CSV. | MVP | S |
| FR-DSH-014 | The system shall export any report to PDF. | MVP | S |
| FR-DSH-015 | The system shall present a payment method breakdown per brand. | Phase 2 | C |
| FR-DSH-016 | The system shall present a customer ranking by outstanding balance and by lifetime value. | Phase 2 | C |
| FR-DSH-017 | The system shall compute all dashboard figures in the merchant's reporting currency, converting where brands operate in different currencies. | MVP | M |
| FR-DSH-018 | The system shall restrict every dashboard figure to brands the signed-in user is assigned to. | MVP | M |

# 23. FR-AIX — AI insights

Derived financial intelligence. Demonstrated in the prototype, outside the signed MVP.

DEFECT  The prototype's vendor risk panel passes internal tone keywords as display labels, so the screen renders the literal words 'danger' and 'pending' where 'High' and 'Medium' were intended (line 739). See GAP-009.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-AIX-001 | The system shall generate a narrative summary of a brand's receivables position. | Phase 2 | C |
| FR-AIX-002 | The system shall project expected collections over a forward window from historical payment behaviour. | Phase 2 | C |
| FR-AIX-003 | The system shall score customers for payment risk from their payment history and current exposure. | Phase 2 | C |
| FR-AIX-004 | The system shall recommend a collection action per overdue invoice. | Phase 2 | C |
| FR-AIX-005 | The system shall label every generated figure as an estimate and state the basis of the calculation. | Phase 2 | M |
| FR-AIX-006 | The system shall exclude customer personally identifying information from any payload sent to an external model provider. | Phase 2 | M |
| FR-AIX-007 | The system shall allow AI insights to be disabled per merchant organisation. | Phase 2 | M |
| FR-AIX-008 | The system shall degrade gracefully to a non-AI view where the model provider is unavailable. | Phase 2 | S |

# 24. FR-NTF — Notifications

In-platform and outbound notification of significant events. Demonstrated in the prototype, outside the signed MVP.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-NTF-001 | The system shall raise a notification for each defined event across invoicing, payments, check workflow and system health. | Phase 2 | S |
| FR-NTF-002 | The system shall present an in-application notification feed scoped to the user's assigned brands. | Phase 2 | S |
| FR-NTF-003 | The system shall indicate unread notifications and allow them to be marked read. | Phase 2 | S |
| FR-NTF-004 | The system shall allow each notification category to be enabled or disabled per brand. | Phase 2 | S |
| FR-NTF-005 | The system shall allow each user to set their own delivery preference per category across in-app and email. | Phase 2 | C |
| FR-NTF-006 | The system shall route system-health notifications only to roles holding administrative rights. | Phase 2 | M |
| FR-NTF-007 | The system shall batch repeated notifications of the same category within a configurable window into a single digest. | Phase 2 | C |

# 25. FR-AUD — Audit and activity logging

A defensible record of who did what. Demonstrated in the prototype, outside the signed MVP, but load-bearing for any payments platform.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-AUD-001 | The system shall record an immutable audit entry for every state-changing operation. | Phase 2 | M |
| FR-AUD-002 | The system shall capture, per entry: actor, action, object type and identifier, brand, timestamp, source IP and outcome. | Phase 2 | M |
| FR-AUD-003 | The system shall record system-initiated actions with the responsible service as actor. | Phase 2 | M |
| FR-AUD-004 | The system shall prevent modification or deletion of audit entries through any application interface. | Phase 2 | M |
| FR-AUD-005 | The system shall present a searchable audit view filtered by actor, category, brand and date range. | Phase 2 | M |
| FR-AUD-006 | The system shall record authentication events, authorisation denials and permission changes. | Phase 2 | M |
| FR-AUD-007 | The system shall record every access to and change of integration credentials. | Phase 2 | M |
| FR-AUD-008 | The system shall retain audit entries for a minimum of seven years. | Phase 2 | M |
| FR-AUD-009 | The system shall support export of a filtered audit range to CSV. | Phase 2 | S |
| FR-AUD-010 | The system shall exclude card numbers, security codes, bank account numbers and passwords from audit payloads. | Phase 2 | M |

# 26. FR-SYS — System administration

Platform-level operational controls. Demonstrated in the prototype, outside the signed MVP.

| ID | Requirement | Phase | Pri |
| --- | --- | --- | --- |
| FR-SYS-001 | The system shall present platform health indicators including uptime and error rate. | Phase 2 | C |
| FR-SYS-002 | The system shall present integration health per brand across every connected provider. | Phase 2 | S |
| FR-SYS-003 | The system shall allow generation of scoped API keys. | Phase 2 | C |
| FR-SYS-004 | The system shall display an API key in full exactly once, at creation, and only a masked form thereafter. | Phase 2 | M |
| FR-SYS-005 | The system shall allow immediate revocation of an API key. | Phase 2 | M |
| FR-SYS-006 | The system shall present queue depths across synchronisation, notification and retry queues. | Phase 2 | C |
| FR-SYS-007 | The system shall allow platform features to be toggled per merchant organisation. | Phase 2 | C |
| FR-SYS-008 | The system shall support a maintenance mode that presents a holding page while allowing administrative access. | Phase 2 | C |
| FR-SYS-009 | The system shall require confirmation and record an audit entry for every destructive administrative action. | Phase 2 | M |

# 27. Gap register — prototype versus specification

Every material divergence between the demonstrated prototype and this specification, with the remediation required. This register is the basis for estimating the delta between what has been shown to the client and what has been specified.

| Ref | Gap | Evidence | Impact | Action |
| --- | --- | --- | --- | --- |
| GAP-001 | Role-based access control is entirely absent. The role selector sets state that is never read; every screen is reachable by every role. | Prototype line 1839; no authorisation check anywhere in the file | Critical | Build authorisation from first principles, server-side. FR-AUTH-020..027. |
| GAP-002 | The invoice recipient is modelled and labelled 'Vendor', inverting the accounting sense and conflicting with both the MVP list and Zoho. | Prototype lines 131–135, 1254–1299 | High | Rename to Customer throughout. Introduce Vendor as the separate AP entity. FR-CUS, FR-VEN. |
| GAP-003 | Card fee percentage does not exist anywhere. Tax exists only as an unvalidated free-text field. Invoices support a single line item. | Prototype lines 1874–1887 | Critical | Implement the full tax and fee engine and multi-line invoicing. FR-TAX-001..017, FR-INV-002..006. |
| GAP-004 | Brand record omits legal name, sales person, phone and email, and does not separate mailing from billing address. Create-brand modal is inert. | Prototype lines 107–181, 1854–1865 | High | Extend the brand model and implement creation. FR-BRD-002, FR-BRD-001. |
| GAP-005 | Customer record omits type, company name, display name, phone and shipping address. No date or brand filters on the list. | Prototype lines 1254–1277 | High | Extend the customer model and implement filtering. FR-CUS-002..009. |
| GAP-006 | Zoho error log is absent. Sync history is present but failures cannot be inspected or retried individually. | Prototype lines 1521–1591 | Medium | Build the error log with per-record retry. FR-ZHO-021..023. |
| GAP-007 | The payment processing step calls setTimeout and setState during render, queueing a further timer on every re-render. | Prototype lines 621–627 | Medium | Do not carry the pattern forward. Drive state transitions from webhook events, not client timers. |
| GAP-008 | Dashboard has no date or brand filter, and the brand table omits collected amount. | Prototype lines 650–711 | Medium | Implement filtering and the missing column. FR-DSH-003..005. |
| GAP-009 | AI insights risk badges render internal tone keywords as user-facing labels: 'danger' displays where 'High' was intended. | Prototype line 739 | Low | Separate presentation tone from display label. |
| GAP-010 | Latent crashes: demoInvoice is dereferenced when a brand has no invoices; timezone parsing assumes a two-segment identifier. | Prototype lines 518, 798 | Low | Masked only because seed data always cooperates. Guard both paths in the real build. |
| GAP-011 | No responsive layout. Fixed sidebar and unbreakpointed grids make the platform desktop-only, including the customer payment page. | Prototype lines 1782, 1848 | High | The payment page in particular must work on mobile. FR-PAY-025. |
| GAP-012 | Logout is absent from the interface. Sign-in screens exist only as a decorative overlay, not an authentication gate. | Prototype lines 1735–1775 | High | Implement real authentication. FR-AUTH-001..010. |
| GAP-013 | The prototype seeds Stripe and Authorize.Net as the payment gateways. The actual provider is Numbers Gateway. The demonstrated gateway configuration screens target the wrong integration entirely. | Prototype lines 121–124, 160–163, 1075–1099 | High | Rebuild against Numbers Gateway behind a provider-agnostic interface. FR-GTW-001, FR-GTW-001a. Blocked on DEP-01. |

## 27.1 Gap summary by severity

| Severity | Count | References |
| --- | --- | --- |
| Critical | 2 | GAP-001, GAP-003 |
| High | 6 | GAP-002, GAP-004, GAP-005, GAP-011, GAP-012, GAP-013 |
| Medium | 3 | GAP-006, GAP-007, GAP-008 |
| Low | 2 | GAP-009, GAP-010 |

READING OF THE REGISTER  The two critical gaps — no access control, and no tax or card fee engine — are both squarely inside the signed MVP. The prototype's most visible strengths, by contrast, sit in Phase 2. The build effort remaining on contracted scope is therefore considerably larger than the demonstration suggests.

# 28. Assumptions, exclusions and open questions

## 28.1 Assumptions

| Ref | Assumption | If false |
| --- | --- | --- |
| A-01 | Zoho Books is the accounting system of record; the platform never becomes the ledger. | Reconciliation and reporting requirements expand substantially. |
| A-02 | Each brand maps to exactly one Zoho Books organisation. | The sync model requires a many-to-one mapping layer. |
| A-03 | All brands transact in a single base currency at MVP, with multi-currency deferred. | FR-DSH-017 becomes a substantial piece of work at MVP. |
| A-04 | Card data is captured exclusively in gateway-hosted fields, keeping the platform in PCI DSS SAQ A scope. | Compliance obligation escalates to SAQ D, materially increasing cost and timeline. |
| A-05 | Customers do not require platform accounts; invoice links are sufficient. | A customer portal with its own authentication becomes a new module. |
| A-06 | The merchant operates in the United States, invoicing US customers. | Tax handling may require VAT or GST treatment rather than a flat rate. |
| A-07 | Brand count per merchant remains in the low tens. | Brand switching and cross-brand aggregation need rework for scale. |

## 28.2 Explicit exclusions

Customer self-service portal — customers interact only through invoice links

Inventory or stock management — items are reference data synchronised from Zoho

Purchase orders and procurement workflow — beyond the Phase 3 vendor and bill records

Payroll, expenses and general ledger — these remain wholly within Zoho Books

Native mobile applications — the platform is responsive web only

Multi-language and localisation — English only across all phases in this specification

Dunning escalation beyond email reminders — no telephony or postal collection workflow

## 28.3 Open questions

| Ref | Question | Owner | Blocks |
| --- | --- | --- | --- |
| Q-01 | Is the card fee absorbed by the merchant or surcharged to the customer? Surcharging is regulated and prohibited in some US states. | Client + legal | FR-TAX-010..015 |
| Q-02 | Numbers Gateway documentation is not publicly readable. Does it offer hosted card fields or a hosted checkout page? This single answer determines whether the platform stays in PCI DSS SAQ A or escalates to SAQ D. | Client + Numbers | FR-GTW, A-04, entire security architecture |
| Q-02a | Is a second gateway required at launch, or is Numbers Gateway the sole provider for MVP? | Client | FR-GTW-001a, integration estimate |
| Q-03 | On a Zoho conflict, which side wins by default? | Client finance | FR-SYN-007 |
| Q-04 | Is partial payment permitted at MVP, or is full settlement required? | Client | FR-PAY-016, FR-INV-016 |
| Q-05 | What is the expected invoice volume per month at launch and at twelve months? | Client | NFR capacity targets |
| Q-06 | Is Phase 3 accounts payable a committed roadmap item or exploratory? | Client | Data model decisions taken at MVP |
| Q-07 | Which brands require a custom domain at launch, if any? | Client | FR-DOM scope and infrastructure |
| Q-08 | Is a formal PCI attestation required by the acquirer, and at what SAQ level? | Client + acquirer | Security architecture, audit budget |

## 28.4 External dependencies

Items outside the delivery team's control that gate specification or build. Each carries a date by which it must be resolved to avoid schedule impact.

| Ref | Dependency | Needed from | Gates | Risk if late |
| --- | --- | --- | --- | --- |
| DEP-01 | Numbers Gateway API documentation, sandbox credentials and confirmation of hosted card field support. | Client / Numbers Gateway | FR-GTW module, security architecture, PCI scope determination | Critical |
| DEP-02 | Zoho Books API credentials and a sandbox organisation per brand. | Client | FR-ZHO, FR-SYN, integration testing | High |
| DEP-03 | Confirmation of acquirer and required PCI SAQ level. | Client / acquiring bank | Security architecture, audit budget, go-live | High |
| DEP-04 | Brand assets — logos, legal names, tax identifiers, addresses — for each brand at launch. | Client | FR-BRD, template configuration, UAT data | Medium |
| DEP-05 | DNS control for any brand requiring a custom domain. | Client | FR-DOM (Phase 2) | Low |
| DEP-06 | Transactional email sending domain and DNS records for authentication. | Client | FR-DLV-006, deliverability | Medium |

CRITICAL PATH  DEP-01 is the most consequential unknown in this specification. Whether Numbers Gateway provides hosted card fields determines whether card data ever touches platform infrastructure, which in turn determines PCI DSS scope, the security architecture, the hosting model, the audit obligation and a material portion of the cost. It should be resolved before any payment work is estimated, not during it.

## Approval

This document requires sign-off from the following parties before the corresponding development phase begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client sponsor |  |  |  |
| Product owner |  |  |  |
| Engineering lead |  |  |  |
| QA lead |  |  |  |