FENWICK HOLDINGS INC.

Multi-Brand Invoicing & Payment Platform

Technology Stack

Recommended technologies, rationale, alternatives considered and cost model

| Document code | TSD-001 |
| --- | --- |
| Version | 1.0 |
| Date | 24 July 2026 |
| Owner | Product Engineering |
| Audience | Client stakeholders, engineering, QA |
| Status | For client review |

# Contents

| 1 | Purpose and selection criteria |
| --- | --- |
| 2 | Stack at a glance |
| 3 | Frontend |
| 4 | Backend |
| 5 | Data layer |
| 6 | Asynchronous processing |
| 7 | Integration libraries |
| 8 | Document and email generation |
| 9 | Infrastructure and hosting |
| 10 | Security and secret management |
| 11 | Observability |
| 12 | Testing stack |
| 13 | Alternatives considered and rejected |
| 14 | Indicative cost model |
| 15 | Skills matrix and team shape |
| 16 | Adoption risks |

## Revision history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | 24 Jul 2026 | Product Engineering | Initial issue for client review. |

# 1. Purpose and selection criteria

This document records the technology chosen for each layer of the platform described in TDD-001, why it was chosen, and what was rejected. Recommendations are stated with conviction; where a genuine trade-off exists it is named rather than smoothed over.

## 1.1 Selection criteria, in priority order

| # | Criterion | Why it ranks here |
| --- | --- | --- |
| 1 | Correctness under financial constraints | The system computes and moves money. A technology that makes exact arithmetic, transactional integrity or auditability harder is disqualified regardless of other merits. |
| 2 | Security posture and compliance fit | PCI scope, secret handling and tenant isolation are load-bearing. Technologies with weak defaults or poor isolation primitives cost more than they save. |
| 3 | Team capability and hiring pool | A stack the team cannot maintain is a liability whatever its benchmarks. Availability of engineers matters more than peak performance at this scale. |
| 4 | Operational simplicity | At the projected load, operational overhead dominates compute cost. Managed services are preferred over self-hosted for anything not differentiating. |
| 5 | Ecosystem maturity for the specific problem | Payments, accounting integration, PDF generation and email deliverability all have well-trodden paths. Novelty here is a cost, not a feature. |
| 6 | Total cost of ownership | Licence and hosting cost, weighted against engineering time. Engineering time is the larger number at this scale. |
| 7 | Raw performance | Ranked last deliberately. At 5,000 invoices per month, no mainstream stack is the bottleneck. Choosing for benchmarks here would be optimising the wrong variable. |

A NOTE ON THE PROTOTYPE  The prototype uses React 18, Tailwind and lucide icons via CDN with in-browser Babel transpilation. The component model and visual system are worth keeping and are reflected below. The delivery mechanism — CDN scripts and runtime transpilation — is a demonstration convenience and is not production-viable: no type checking, no bundling, no dependency pinning, and a hard dependency on third-party CDN availability at page load.

# 2. Stack at a glance

| Layer | Recommendation | Version | Confidence |
| --- | --- | --- | --- |
| Language | TypeScript (strict mode) | 5.x | High |
| Frontend framework | React | 18.x | High |
| Admin app framework | Next.js (App Router) | 15.x | High |
| Payment app | Next.js, separate deployment | 15.x | High |
| Styling | Tailwind CSS + design tokens | 3.x | High |
| UI primitives | Radix UI | current | Medium |
| Backend runtime | Node.js LTS | 22.x | High |
| API framework | NestJS | 10.x | Medium |
| API contract | tRPC internal, OpenAPI external | current | Medium |
| Database | PostgreSQL | 16.x | High |
| ORM / query layer | Prisma + raw SQL where needed | 5.x | Medium |
| Cache and queue broker | Redis | 7.x | High |
| Job queue | BullMQ | 5.x | High |
| Money arithmetic | dinero.js or bespoke integer module | 2.x | High |
| Validation | Zod | 3.x | High |
| PDF generation | Playwright headless Chromium | current | High |
| Email rendering | React Email + MJML fallback | current | Medium |
| Email delivery | Postmark (primary) or SendGrid | — | High |
| Object storage | AWS S3 or Cloudflare R2 | — | High |
| Hosting | AWS ECS Fargate, or Railway for MVP | — | Medium |
| Secrets | AWS Secrets Manager + KMS | — | High |
| Observability | OpenTelemetry + Grafana Cloud / Datadog | — | Medium |
| Error tracking | Sentry | — | High |
| Testing | Vitest, Playwright, Testcontainers | current | High |
| CI/CD | GitHub Actions | — | High |
| Payment gateway | Numbers Gateway | v2 | Blocked |
| Accounting | Zoho Books API | v3 | High |

CONFIDENCE KEY  High — recommend proceeding without further evaluation. Medium — sound choice, but a spike or a team preference could reasonably change it. Blocked — cannot be confirmed until an external dependency is resolved.

# 3. Frontend

## 3.1 TypeScript, strict

Non-negotiable, and mandated by NFR-MNT-001. In a system where a mistyped monetary value or a missing brand identifier is a financial defect rather than a rendering glitch, static typing is a correctness control. Strict mode with no implicit any, and no escape hatches in the money or authorisation modules.

## 3.2 React 18

Carried forward from the prototype. The component model, the interaction design and the visual system all transfer directly, which preserves the design investment already made and already shown to the client. Hiring pool is deep and the ecosystem for the specific components needed — tables, forms, date pickers — is mature.

## 3.3 Next.js for both applications, deployed separately

| Consideration | Assessment |
| --- | --- |
| Why Next.js | Server-side rendering matters for the payment page: NFR-PRF-010 sets a 1.5 s first contentful paint on 4G. A client-rendered bundle fetching invoice data after hydration will not meet it reliably. |
| Why two deployments | Per ADR-002. The payment app ships a minimal dependency tree, a strict CSP and a conservative release cadence. The admin app has none of those constraints and should not impose them on itself, nor relax them on the payment page. |
| Shared code | A workspace package holds design tokens, the money module, shared types and validation schemas. Shared code, separate deployments. |
| Payment app discipline | Every dependency added to the payment application is a PCI scope question. The dependency list is reviewed as a security artefact, not a build detail. |

## 3.4 Tailwind CSS with design tokens

Also carried forward from the prototype, but with the palette extracted into tokens rather than inlined as hex literals throughout the component tree as it is today. Brand theme colour is applied through CSS custom properties, which is what allows a single component set to render in any brand's colours without recompilation.

ACCESSIBILITY CONSTRAINT ON THEMING  Per NFR-USE-004 and section 11.1 of NFR-001, an arbitrary brand colour will not reliably meet 4.5:1 contrast against white. The token layer must compute an accessible foreground for each brand colour and reject or warn on colours that cannot be made compliant. This is a build-time and admin-time check, not a runtime hope.

## 3.5 Supporting libraries

| Concern | Choice | Note |
| --- | --- | --- |
| UI primitives | Radix UI | Unstyled, accessible-by-construction dialogs, dropdowns and tabs. Replaces the prototype's hand-rolled modal and drawer, which have no focus trapping or keyboard handling. |
| Icons | lucide-react | Already used in the prototype. Bundled, not CDN-loaded. |
| Forms | React Hook Form + Zod resolver | Same Zod schema validates on client and server — one definition, no drift. |
| Tables | TanStack Table | Sorting, pagination and column control for the invoice and customer lists. |
| Charts | Recharts | Sufficient for the bar charts in FR-DSH-006 and FR-DSH-007. Avoid heavier options; the dashboard is not the product. |
| Data fetching | TanStack Query | Cache, revalidation and optimistic update handling. |
| Dates | date-fns + date-fns-tz | Explicit time zone handling per NFR-LOC-002. Avoid libraries with implicit local-zone behaviour. |

# 4. Backend

## 4.1 Node.js with TypeScript

One language across the stack. At this team size and this load, the productivity gain from a single language, shared validation schemas and shared types outweighs the raw throughput advantage of a JVM or Go backend. The system is I/O-bound against Zoho, the gateway and the database — not CPU-bound — which is where Node performs well.

THE ONE REAL CAVEAT  JavaScript has no native decimal type and its number type is IEEE-754 double. This is precisely the hazard NFR-INT-001 exists to prevent. The mitigation is architectural, not incidental: all money is integer minor units end to end, enforced by a dedicated module and a lint rule that fails the build on arithmetic against any field matching a monetary naming pattern outside that module. If the team is not prepared to hold that line, choose a backend language with a native decimal type instead.

## 4.2 NestJS

| For | Against |
| --- | --- |
| Dependency injection makes the ports-and-adapters design of TDD-001 section 10 natural rather than bolted on. | Heavier and more opinionated than Express or Fastify; more concepts for a new engineer to absorb. |
| Module boundaries align with the modular monolith in ADR-001, keeping future extraction viable. | Decorator-heavy style is divisive and does not suit every team. |
| Guards and interceptors give a clean, testable place to enforce the authorisation model — the mechanism that closes GAP-001. | If the team already has strong Fastify experience, that familiarity may outweigh the structural benefit. |
| Mature ecosystem for validation, OpenAPI generation, queues and scheduling. | Slightly slower cold start; irrelevant at this load. |

Recommendation: NestJS, at medium confidence. If the team has strong existing Fastify experience and is disciplined about structuring the ports layer manually, Fastify is a defensible alternative. What is not defensible is an unstructured Express application — the authorisation model in TDD-001 section 7.2 needs a systematic enforcement point, not middleware applied by convention.

## 4.3 API contract

| Surface | Technology | Rationale |
| --- | --- | --- |
| Admin app ↔ backend | tRPC | End-to-end type inference with no code generation step. Both ends are TypeScript in one repository, which is exactly the case tRPC is designed for. |
| Payment app ↔ backend | Narrow REST | A small, explicitly versioned, deliberately boring surface. Public, unauthenticated and security-sensitive — it should be trivially auditable, not cleverly inferred. |
| Inbound webhooks | REST with signature verification | Shape is dictated by the provider. |
| Future public API | REST + OpenAPI | For FR-SYS-003 API keys. Generated from the source of truth per NFR-MNT-007. |

## 4.4 Validation — Zod

One schema definition, used for client form validation, server input validation, environment variable parsing and integration response parsing. NFR-SEC-020 requires server-side validation against an explicit schema; sharing the definition with the client means the two cannot drift.

# 5. Data layer

## 5.1 PostgreSQL 16

The strongest recommendation in this document, and the least contentious.

| Requirement | How PostgreSQL satisfies it |
| --- | --- |
| Brand isolation (ADR-003) | Row-level security policies enforce tenant scope in the database itself. This is the decisive capability and few alternatives offer it as cleanly. |
| Exact money (NFR-INT-001) | Native NUMERIC and 64-bit integers. No representational compromise. |
| Transactional integrity (NFR-INT-013) | Full ACID with proven behaviour under concurrency. |
| Invoice numbering (NFR-INT-014) | Sequences and row-level locking give correct allocation under concurrent creation. |
| Idempotency (NFR-INT-010) | Partial and unique indexes enforce it declaratively rather than in application logic. |
| Reporting (NFR-PRF-004) | Window functions and CTEs handle dashboard aggregation without a separate analytics store. |
| Recovery (NFR-AVL-004) | Point-in-time recovery via continuous archiving meets the 15-minute RPO directly. |
| Structured detail | JSONB for audit metadata and integration payloads, without abandoning relational guarantees where they matter. |

## 5.2 Prisma, with raw SQL where warranted

| For | Against |
| --- | --- |
| Type-safe schema and generated client, aligning with the strict-TypeScript posture. | Row-level security requires setting a session variable per transaction — workable, but needs a deliberate wrapper rather than casual client use. |
| Migration tooling satisfies NFR-MNT-005 out of the box. | Complex reporting aggregation is better expressed in raw SQL than through the query builder. |
| Good developer experience shortens onboarding toward the NFR-MNT-008 target. | Historically weaker on some advanced PostgreSQL features. |

MANDATORY PATTERN  Every repository method must execute inside a transaction that has already issued SET LOCAL app.brand_id. Provide exactly one helper that opens such a transaction, and forbid direct client use outside it by lint rule. If RLS activation is optional in practice, ADR-003 provides no protection and layer 3 of TDD-001 section 6.1 is decorative.

## 5.3 Redis

Serves three roles: BullMQ broker, application cache for brand and domain lookups on the payment hot path, and distributed rate-limit counters for NFR-SEC-030 and NFR-SEC-031. One managed instance covers all three at this scale.

# 6. Asynchronous processing

## 6.1 BullMQ

Redis-backed, TypeScript-native, and supports the features the design actually depends on: named queues with independent worker pools (TDD-001 section 14.1), configurable retry with exponential backoff, delayed jobs for reminder cadence, repeatable jobs for scheduled work, and a dead letter pattern for FR-SYN-003.

| Requirement | Mechanism |
| --- | --- |
| Queue separation (ADR-009) | Named queues, each with its own worker process and concurrency setting. |
| Per-brand isolation (NFR-SCL-010) | Job grouping by brand identifier with per-group concurrency limits, so one brand's backlog cannot monopolise workers. |
| Retry with backoff (FR-SYN-002) | Built-in exponential backoff with jitter. |
| Dead letter (FR-SYN-003) | Failed jobs retained with full context; operator replay per FR-SYN-010. |
| Scheduling (TDD 14.2) | Repeatable jobs; removes the need for a separate cron service. |
| Queue depth metrics (FR-SYN-009) | Exposed natively; wired to alerting per NFR-OBS-020. |

SCALE CEILING, STATED HONESTLY  BullMQ is the right choice at the projected load. If volume ever reaches the point where durability guarantees beyond Redis persistence are required — genuinely unlikely within the design headroom in NFR-001 section 2 — the queue sits behind the same internal interface as everything else and can be replaced without touching job logic.

# 7. Integration libraries

| Integration | Approach | Rationale |
| --- | --- | --- |
| Numbers Gateway | Bespoke adapter — SDK availability unknown | Cannot be determined until DEP-01 is resolved. Assume a hand-written adapter against the REST API, behind PaymentGatewayPort. Budget for a discovery spike once documentation is obtained. |
| Zoho Books | Bespoke adapter over the REST API | Official Node SDKs for Zoho Books are inconsistently maintained. A focused adapter covering the eight object types actually needed is more predictable than an unmaintained dependency, and keeps NFR-MNT-004 honest. |
| Email delivery | Provider SDK behind MailPort | Thin, well-maintained SDKs. The port boundary keeps provider switching cheap if deliverability disappoints. |
| Object storage | AWS SDK v3 behind StoragePort | Modular, tree-shakeable. R2 is S3-API-compatible, so the same adapter serves either. |
| Bank verification (Phase 2) | Provider SDK behind BankVerificationPort | Hosted link flow keeps account numbers off platform infrastructure per NFR-PCI-010. |
| Shopify (Phase 2) | Official Shopify API library | Well maintained; GraphQL Admin API is the supported path for B2B. |
| AI provider (Phase 2) | Official SDK behind InsightPort | Must satisfy NFR-PRV-007 — no customer personal data in any payload. |

ESTIMATING CAVEAT ON NUMBERS GATEWAY  Every other integration in this table can be estimated with reasonable confidence from published documentation. Numbers Gateway cannot. Until DEP-01 closes, any payment-integration estimate is a guess presented as a number, and should be stated as a range with the assumption made explicit.

# 8. Document and email generation

## 8.1 PDF — Playwright with headless Chromium

| Consideration | Assessment |
| --- | --- |
| Why not a PDF library | Libraries such as PDFKit require laying out invoices programmatically. Invoice layout is a design artefact that changes per brand and per template. HTML and CSS are the right tools; the browser is the right renderer. |
| Why Playwright over Puppeteer | Better container ergonomics, more reliable font handling, actively maintained. Already required for end-to-end testing, so no additional technology enters the stack. |
| Determinism (NFR-CFG-033) | Fonts embedded locally, no network fetch at render time, fixed document metadata, pinned browser version. Without all four, output is not byte-stable. |
| Isolation | Runs in a dedicated worker pool. Rendering is memory-hungry and occasionally slow; it must never share a process with payment handling. |
| Cost | Higher memory per render than a native library. Acceptable given caching in TDD-001 section 13 — most invoices render exactly once. |

## 8.2 Email

| Concern | Choice | Rationale |
| --- | --- | --- |
| Rendering | React Email | Components in the same language and idiom as the rest of the frontend. Compiles to table-based HTML that survives Outlook. |
| Fallback | MJML | If React Email proves limiting for a specific template, MJML is the mature alternative with the widest client coverage. |
| Delivery | Postmark | Best-in-class transactional deliverability and clear bounce and complaint webhooks for FR-DLV-007. Strong reputation management matters when the entire collection process depends on inbox placement. |
| Alternative | SendGrid or Amazon SES | SES is materially cheaper at volume but requires more reputation management effort. Consider at Month-12 volumes, not at launch. |
| Testing | Litmus or Email on Acid | NFR-CMP-005 requires verified rendering across Outlook, Gmail and Apple Mail. Manual checking does not scale to six templates across dozens of brands. |

DELIVERABILITY IS A PROJECT RISK, NOT A LIBRARY CHOICE  Risk R-08 in NFR-001 is that invoice emails land in spam and collection silently stalls. Sender authentication records must be configured on each brand's sending domain (DEP-06), and bounce and complaint rates must be monitored as business metrics per NFR-OBS-011. No email library fixes a missing DNS record.

# 9. Infrastructure and hosting

## 9.1 Two viable paths

|  | Path A — Railway or Render | Path B — AWS ECS Fargate |
| --- | --- | --- |
| Best for | MVP and first 6–12 months | Scale, compliance maturity, enterprise expectation |
| Setup effort | Days | Weeks |
| Operational burden | Low | Moderate; needs infrastructure capability on the team |
| Monthly cost at launch | 300 – 600 USD | 700 – 1,400 USD |
| Monthly cost at Month 12 | 800 – 1,500 USD | 1,500 – 3,000 USD |
| PCI SAQ A fit | Adequate | Adequate |
| PCI SAQ D fit | Inadequate | Adequate with segmentation |
| Network isolation | Limited control | Full VPC control |
| Migration cost later | Moderate — containerised, so portable | n/a |

RECOMMENDATION, AND THE CONDITION ATTACHED TO IT  Start on Path A if — and only if — DEP-01 confirms hosted card fields and PCI scope stays at SAQ A. It gets the MVP live faster with less operational overhead, and containerisation keeps the migration path open. If DEP-01 lands badly and scope escalates to SAQ D, go directly to Path B: the network segmentation SAQ D requires is not achievable on a general-purpose managed platform, and discovering that after launch is an expensive migration under time pressure.

## 9.2 Components

| Component | Path A | Path B |
| --- | --- | --- |
| Application hosting | Railway services | ECS Fargate behind an Application Load Balancer |
| Database | Railway PostgreSQL or Neon | RDS PostgreSQL, Multi-AZ |
| Redis | Railway Redis | ElastiCache |
| Object storage | Cloudflare R2 | S3 |
| CDN and edge | Cloudflare | CloudFront, or Cloudflare in front |
| Secrets | Railway variables + Doppler | Secrets Manager + KMS |
| Certificates | Cloudflare for Platforms | ACM, or Cloudflare for Platforms |
| Container registry | Railway internal | ECR |

## 9.3 Custom domain provisioning

FR-DOM requires per-brand domains with automatic certificate issue. Cloudflare for Platforms (Custom Hostnames) handles verification, issue and renewal through an API and is the recommendation on either path. Building this against ACM plus Route 53 directly is possible but represents several weeks of work for a Phase 2 feature.

# 10. Security and secret management

| Concern | Technology | Satisfies |
| --- | --- | --- |
| Secret storage | AWS Secrets Manager, or Doppler on Path A | NFR-SEC-004 |
| Encryption keys | AWS KMS with envelope encryption per brand | NFR-SEC-004, FR-GTW-004 |
| Password hashing | argon2 (node binding) | NFR-SEC-005 |
| Secret scanning | gitleaks in pre-commit and in CI | NFR-SEC-006 |
| Dependency scanning | npm audit + Snyk or Dependabot, build-failing on critical | NFR-SEC-040 |
| Static analysis | ESLint with security plugin; Semgrep rules for money and authorisation | NFR-SEC-021, NFR-INT-001 |
| Malware scanning | ClamAV in the upload pipeline, or a managed scanning service | NFR-SEC-024 |
| Web application firewall | Cloudflare WAF | NFR-SEC-030, NFR-SEC-031 |
| Runtime headers | helmet, with a bespoke strict CSP on the payment app | NFR-SEC-022, NFR-SEC-033 |
| Penetration testing | External specialist, annually and pre-launch | NFR-SEC-042 |

TWO CUSTOM LINT RULES WORTH WRITING  First — fail the build on arithmetic operators applied to any identifier matching a monetary naming pattern outside the approved money module. Second — fail the build on any route handler lacking an authorisation guard decorator. These two rules mechanically enforce the project's two most expensive failure modes, GAP-003 and GAP-001. A code review checklist will not hold that line for two years; a build failure will.

# 11. Observability

| Concern | Technology | Note |
| --- | --- | --- |
| Instrumentation | OpenTelemetry | Vendor-neutral. Avoids re-instrumenting if the backend changes. |
| Metrics and dashboards | Grafana Cloud, or Datadog | Grafana Cloud is materially cheaper; Datadog has the better out-of-box experience. |
| Log aggregation | Grafana Loki, or Datadog Logs | Structured JSON with correlation identifiers per NFR-OBS-002. |
| Tracing | Grafana Tempo, or Datadog APM | Payment path traced end to end per NFR-OBS-012. |
| Error tracking | Sentry | Deduplication and release tracking. Must be configured to scrub payment fields per NFR-OBS-003. |
| Uptime monitoring | Better Stack, or Checkly | External probes against payment pages specifically — not just the admin app. |
| Alerting | Grafana Alerting or Datadog Monitors into PagerDuty | NFR-OBS-020 thresholds, each with a named owner and a runbook. |

NON-NEGOTIABLE CONFIGURATION  NFR-OBS-003 requires automatic redaction of card numbers, security codes, bank account numbers, passwords, tokens and API keys from logs and error payloads. Sentry and any log shipper must be configured with scrubbing rules before the first production deployment, not after the first incident review discovers a card number in a stack trace.

# 12. Testing stack

| Level | Technology | Covers |
| --- | --- | --- |
| Unit | Vitest | Domain logic, money arithmetic, tax and fee calculation, state transition guards. Target 90% on the calculation module per NFR-TST-001. |
| Integration | Vitest + Testcontainers | Repositories against a real PostgreSQL with RLS active — the only way to prove ADR-003 actually works. |
| Contract | Recorded fixtures + provider sandboxes | Each adapter against the real provider contract per NFR-TST-002. |
| Authorisation | Generated matrix suite | Every role against every protected endpoint, generated from the permission matrix so a new endpoint without an entry fails the build. NFR-TST-004. |
| Concurrency | Vitest with deliberate parallel and out-of-order scenarios | Duplicate payment submission, replayed and reordered webhooks, simultaneous invoice numbering. NFR-TST-005. |
| End-to-end | Playwright | Invoice creation through payment receipt; every payment method; check approval; Zoho round trip. NFR-TST-003. |
| Accessibility | axe-core in the Playwright pipeline | All customer-facing pages per NFR-TST-006. |
| Load | k6 | Month-12 model plus month-end burst per NFR-TST-007. |
| Visual regression | Playwright snapshots | Payment pages across brand themes — catches contrast and layout regressions from theme changes. |

# 13. Alternatives considered and rejected

| Option | Considered for | Rejected because |
| --- | --- | --- |
| Ruby on Rails | Backend | Excellent fit for CRUD-heavy financial applications and a genuine contender. Rejected on team-language consistency: a second language costs shared types, shared validation schemas and a shared money module. |
| Django | Backend | Same reasoning. Python's native decimal type is a real advantage for money, but not enough to outweigh a split-language stack at this team size. |
| Go | Backend | Excellent concurrency and deployment story. Rejected on ecosystem fit — weaker libraries for PDF rendering and email templating, and a smaller hiring pool for this project's shape. |
| MySQL | Database | No row-level security equivalent, which is the decisive capability behind ADR-003. |
| MongoDB | Database | Financial records need referential integrity and multi-table atomicity as first-class guarantees, not optional ones. |
| Supabase | Backend platform | Attractive RLS story and fast to start. Rejected because the complex asynchronous processing in TDD-001 section 14 fits awkwardly, and coupling both the database and the authentication model to one vendor is a large bet. |
| Firebase | Backend platform | Poor fit for relational financial data and for exact monetary arithmetic. |
| Kafka | Queue | Substantial operational overhead for volumes BullMQ handles comfortably. Reconsider only if event streaming becomes a product requirement. |
| RabbitMQ | Queue | Defensible, but adds a second piece of infrastructure when Redis is already required for cache and rate limiting. |
| Stripe | Payment gateway | Not a choice available to us — Numbers Gateway is the specified provider. Noted only because the prototype seeds Stripe, which is misleading (GAP-013). |
| Micro-frontends | Frontend | Solves an organisational problem this team does not have. |
| GraphQL | API | tRPC gives equivalent type safety with far less machinery for a single first-party consumer. Revisit if third-party API consumers appear. |
| Evolving the prototype | Whole system | Per ADR-010. Browser-transpiled JSX, CDN dependencies, in-memory data, no access control, no persistence, no responsive layout. The design transfers; the code does not. |

# 14. Indicative cost model

BASIS AND CAVEATS  Figures are monthly, in USD, at list price, based on the load model in NFR-001 section 2. They exclude engineering salaries, the payment gateway's transaction fees, and any PCI assessment cost. They are indicative for budgeting, not a quotation.

## 14.1 Path A — Railway, MVP

| Item | At launch | Month 12 |
| --- | --- | --- |
| Application hosting | 80 | 220 |
| PostgreSQL (managed, with backups) | 60 | 180 |
| Redis | 20 | 50 |
| Object storage and egress | 10 | 45 |
| CDN and WAF (Cloudflare Pro) | 25 | 25 |
| Cloudflare for Platforms (custom domains) | 0 | 60 |
| Email delivery | 15 | 120 |
| Error tracking (Sentry) | 26 | 80 |
| Observability (Grafana Cloud) | 0 | 150 |
| Uptime monitoring | 0 | 30 |
| Secret management (Doppler) | 0 | 25 |
| Email client testing | 0 | 100 |
| Total | 236 | 1,085 |

## 14.2 Path B — AWS, scale posture

| Item | At launch | Month 12 |
| --- | --- | --- |
| ECS Fargate (app + workers) | 250 | 650 |
| RDS PostgreSQL Multi-AZ | 220 | 480 |
| ElastiCache Redis | 50 | 120 |
| S3 and CloudFront | 20 | 80 |
| Application Load Balancer | 25 | 35 |
| Secrets Manager and KMS | 15 | 30 |
| Cloudflare (WAF + custom domains) | 25 | 85 |
| Email delivery | 15 | 120 |
| Observability (Datadog) | 150 | 450 |
| Error tracking (Sentry) | 26 | 80 |
| Email client testing | 0 | 100 |
| Total | 796 | 2,230 |

## 14.3 One-off and annual costs

| Item | Frequency | Indicative cost | Driver |
| --- | --- | --- | --- |
| Penetration test | Annual + pre-launch | 8,000 – 20,000 | NFR-SEC-042 |
| PCI SAQ A validation | Annual | 0 – 2,500 | Self-assessment; ASV scanning if the acquirer requires it |
| PCI SAQ D validation | Annual | 40,000 – 150,000+ | Only if DEP-01 lands badly — see risk R-01 |
| Numbers Gateway transaction fees | Per transaction | Unknown | Blocked on DEP-01 |
| Zoho Books subscription | Monthly, client-held | Client cost | Existing client subscription assumed |

# 15. Skills matrix and team shape

## 15.1 Skills required

| Skill | Level | Where it is needed |
| --- | --- | --- |
| TypeScript, strict mode | Expert | Everywhere. This is the foundational competency. |
| React and Next.js | Strong | Both applications; server-side rendering on the payment path. |
| Node.js backend, NestJS or equivalent | Strong | All services, ports and adapters. |
| PostgreSQL including RLS | Strong | Data layer. RLS specifically — this is less common than general SQL and is decisive for ADR-003. |
| Payment gateway integration | Strong | Numbers Gateway adapter, webhook handling, idempotency, reconciliation. |
| Accounting or ERP integration | Moderate | Zoho adapter, conflict resolution, sync engine. |
| Queue and async architecture | Moderate | BullMQ, worker design, retry semantics. |
| Infrastructure as code and CI/CD | Moderate | Deployment, environments, pipeline gates. |
| Application security | Strong | Authorisation model, PCI posture, CSP, secret handling. |
| Accessibility (WCAG 2.1 AA) | Moderate | Payment pages are Mandatory-class per NFR-USE-001. |
| Email deliverability | Moderate | Template rendering, authentication records, reputation. |

## 15.2 Indicative team

| Role | Allocation | Focus |
| --- | --- | --- |
| Tech lead / architect | 1.0 | Architecture, authorisation model, money module, review gate |
| Senior full-stack engineer | 2.0 | Invoicing, payments, customer and brand modules |
| Full-stack engineer | 1.0 – 2.0 | Templates, reporting, admin surfaces |
| Integration engineer | 1.0 | Numbers Gateway and Zoho adapters, sync engine |
| QA engineer | 1.0 | Test strategy, authorisation matrix suite, concurrency and end-to-end tests |
| DevOps / platform | 0.5 | Infrastructure, pipeline, observability, environments |
| Designer | 0.5 | Carrying the prototype's visual system into an accessible, responsive component library |
| Security consultant | As needed | PCI posture review, penetration test, pre-launch assessment |

# 16. Adoption risks

| Ref | Risk | Mitigation |
| --- | --- | --- |
| TR-01 | JavaScript has no native decimal type; a monetary value handled as a plain number silently loses precision. | Integer minor units end to end. A dedicated money module. A build-failing lint rule on arithmetic against monetary identifiers outside that module. Treat this as a controlled hazard, not a solved problem. |
| TR-02 | Numbers Gateway may lack hosted fields, tokenisation, webhooks or a sandbox, invalidating parts of this stack. | Resolve DEP-01 before payment work is estimated. The port boundary in ADR-006 limits the blast radius to the adapter. |
| TR-03 | Prisma's RLS ergonomics require discipline; a developer using the client outside the transaction wrapper silently bypasses isolation. | One sanctioned transaction helper, a lint rule forbidding direct client use, and integration tests asserting isolation against a real database. |
| TR-04 | NestJS is opinionated; a team unfamiliar with it will be slower for several sprints. | Time-box a spike in the first sprint. If the team is materially uncomfortable, Fastify with a hand-rolled ports layer is acceptable — an unstructured Express application is not. |
| TR-05 | Playwright PDF rendering is memory-hungry and can become a scaling cost. | Dedicated worker pool, aggressive caching per TDD-001 section 13, and memory limits with restart policies. |
| TR-06 | Starting on Railway then discovering SAQ D applies forces an infrastructure migration under time pressure. | Do not commit to Path A until DEP-01 confirms SAQ A. Containerise from day one so the migration stays mechanical rather than architectural. |
| TR-07 | Observability vendor cost grows faster than expected as volume rises. | OpenTelemetry instrumentation is vendor-neutral by design. Sample traces on high-volume paths; review cost at Month 6. |

## Approval

This document requires sign-off from the following parties before the corresponding development phase begins.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client sponsor |  |  |  |
| Product owner |  |  |  |
| Engineering lead |  |  |  |
| QA lead |  |  |  |